Name of organisation/group: Sports Hub\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

## Date: 30-11-2023\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

|  |
| --- |
| Highlights for sharing* Good progress still being made against the Contract Programme.
* Substructures are now fully complete, external blockwork is progressing well
* H Smith and Son are aiming to have the roof coverings installed before the Christmas break.
* All service ducting has been completed.
* The building is on track to complete May 17th 2024

  |
| Issues you wish Land Management to discussNone |
| Help requested from within Land Management groupsNone |