Name of organisation/group: Sports Hub\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

## Date: 30-11-2023\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

|  |
| --- |
| Highlights for sharing  * Good progress still being made against the Contract Programme. * Substructures are now fully complete, external blockwork is progressing well * H Smith and Son are aiming to have the roof coverings installed before the Christmas break. * All service ducting has been completed. * The building is on track to complete May 17th 2024 |
| Issues you wish Land Management to discuss None |
| Help requested from within Land Management groups None |